INNRLY - CONTENT FIXES
DEPLOYMENT GUIDE FOR DEVELOPER

Prepared October 24, 2026 | Site: https://www.innrly.com
Source: live review of all 33 published blog posts

# Read this first - three rules

Edit the live publishing source, not only the Lovable copy. Production publishes 33 blog posts; the inspected local article file defines 22 and differs materially. If you edit only the local file, the live site will not change.

Keep every existing article address. Do not rename or delete URLs; if a title changes, keep the slug so inbound links and rankings survive.

Do not publish a capability, price, customer number or quote that the founder has not confirmed. Where this guide says 'confirm with the product owner', stop and ask before shipping.

# Order of work

P0 items are the ones that can mislead a buyer or a partner today. Do them first and deploy them together. P1 items are accuracy and substantiation fixes. P2 items are housekeeping.

| Priority | Items | Pages |
| --- | --- | --- |
| P0 | 4 | 10 |
| P1 | 10 | 18 |
| P2 | 4 | 6 |

# Step 1 - P0: fix today

## 1. blog/innrly-vs-inn-flow

Issue

Live article still reads as a head-to-head competitor piece and lists unverified competitor pricing, onboarding time, trial status and integration direction.

Do this

Rewrite as a partner overview. Keep the URL. Remove the $400-$700 per property/month figure, the 6-12 week onboarding claim, the one-way QuickBooks claim, the 'no real trial' claim, and the M3 certification wording. Use: 'Innrly + Inn-Flow: The Automation Layer. Inn-Flow remains the accounting system of record. A proposed Innrly integration is on the roadmap; confirm availability, supported data and workflow before planning deployment.' Do not describe the planned data push as live.

Evidence / source

Approved partner positioning; M3's Sept 29 announcement does not cover Inn-Flow.

## 2. blog/ap-automation-hotels; blog/hotel-back-office-automation; blog/innrly-vs-inn-flow; blog/multi-property-accounting-software; blog/multi-property-hotel-accounting-software; blog/night-audit-automation

Issue

Six articles describe Innrly as a certified / officially certified M3 partner. M3's announcement states Associate Partner.

Do this

Replace every 'certified' / 'officially certified' M3 phrase with 'M3 Associate Partner'. Narrow integration wording to GL-coded invoices pushed into M3. Do not state general night-audit journal posting to M3 as available until it is documented.

Evidence / source

https://www.m3as.com/press-release/innrly-joins-m3s-partner-ecosystem/

## 3. blog/hyperpersonalization-20-leveraging-ai-and-biometric-data-for-bespoke-guest-experiences

Issue

Article states Innrly provides the data foundation for guest sleep, stress, health and biometric personalization. Not established, and conflicts with the approved no-PHI position.

Do this

Delete the Innrly capability claim. Rewrite as industry commentary about consent-based, non-sensitive guest preferences, with no Innrly product linkage.

Evidence / source

Approved no-PHI guardrail; no evidence of such a capability.

## 4. blog/smarter-timeclock-system-innrly; blog/labor-cost-blind-spots

Issue

Absolute and unsupported timeclock claims: 'tamper-proof' Face ID, 'complete elimination of buddy punching', '95% reduction in timesheet errors', 'automatic overtime calculations ensure compliance', 5-15% labor-cost reduction, GPS mobile punches, payroll integration.

Do this

Remove the absolutes and the percentages. Use: 'Innrly Shift uses Face-ID timeclock punches to help reduce unauthorized clock-ins and support labor reporting. Employers must configure lawful timekeeping practices and obtain required employee notices and consent before biometric enrollment.' Keep Face ID only - no fingerprints. Do not imply Apple Face ID certification. Confirm GPS punching and payroll connections with the product owner before publishing them.

Evidence / source

Product-owner confirmation required; BIPA-style consent practice is employer-configured.

# Step 2 - P1: accuracy and substantiation

## 5. blog/hotel-labor-cost-percentage

Issue

Percentage formula omits the x100 step; revenue guidance universally excludes OTA commissions and forfeited deposits; segment ranges, benefit inflation and savings percentages are unsourced; 'geofenced clock-in eliminates buddy-punching' is absolute.

Do this

Correct to: Labor cost % = (total labor cost / total revenue) x 100. Say the denominator depends on accounting policy (gross vs net, wages-only vs fully loaded) and ask the accountant to approve it. Remove or label every benchmark and savings figure as illustrative. Replace the geofence sentence with: location checks reduce, but do not establish, identity.

Evidence / source

https://www.dol.gov/agencies/whd/fact-sheets/22-flsa-hours-worked

## 6. blog/mpor-explained

Issue

Confuses minutes per occupied room-night with minutes per room actually cleaned; uncited benchmarks; universal 15%-over-benchmark diagnosis; 8-15% alleged overpayment.

Do this

Keep the 3,840 / 120 = 32 example but label it explicitly hypothetical. Define the denominator (occupied room-nights vs rooms cleaned) and explain they differ when stayovers are not serviced. Delete the benchmark ranges, the 8-15% overpayment figure and the universal 15% diagnosis.

Evidence / source

STR chain-scale methodology: https://www.costar.com/products/str-benchmark/resources/guidelines/str-chain-scales

## 7. blog/night-audit-automation

Issue

HotSOS is grouped with PMS export formats; HotSOS is an operations / service-optimization product. Universal brand-specific CSV/XML/PDF assertions are undocumented.

Do this

Move HotSOS out of the PMS list and describe it as operations software. Remove universal export-format claims; state only formats documented for the specific product version and connection.

Evidence / source

https://www.amadeus-hospitality.com/service-optimization-software/hotsos/

## 8. blog/multi-property-accounting-software

Issue

Calls Otelier a general-ledger suite; separate-login, implementation and quoted-cost generalizations are unsupported.

Do this

Say Otelier offers hotel finance, reconciliation, BI and planning tools that can work with an accounting system. Remove the cost, timeline and property-count cutoff generalizations.

Evidence / source

https://otelier.io/products/ ; https://otelier.io/products/rec/

## 9. blog/backofhouse-robotics-solving-labor-shortages-with-ai-chefs-and-automated-housekeeping

Issue

States 'INNRLY integrates with robotic systems'; says robots work 24/7 without breaks; cites a 1.2-million hotel labor deficit for 2025 with no matching primary source.

Do this

Delete the robotics-integration claim unless a named, available connector exists. Replace the 24/7 sentence with a qualified description covering charging, maintenance, safety and supervision. Replace the 1.2-million figure with a correctly dated, scoped source.

Evidence / source

BLS's 1.2m figure was leisure-and-hospitality employment below Feb 2020 (Dec 2021), not a 2025 hotel vacancy estimate. AHLA Feb 2025: 65% of surveyed hotels reported staffing shortages, averaging six to seven open positions per property - https://www.ahla.com/news/65-surveyed-hotels-report-staffing-shortages

## 10. blog/ota-commission-audit; blog/ota-reconciliation-guide; blog/hotel-ota-commission-reconciliation

Issue

Universal 30-day dispute deadline; 80%+ dispute success; recovery of historical cancellations; uncited loss and recovery ranges.

Do this

Say deadlines and commission rights follow each channel's current agreement, rate and stay/cancel facts. Remove the 30-day rule, the 80% success rate and guaranteed-recovery wording. Frame a mismatch as a review flag, not proof of overcharging.

Evidence / source

Channel agreements govern; no supporting evidence shown.

## 11. blog/hotels-losing-thousands-clc-mistakes; blog/ditching-excel-budgeting-software; blog/select-service-back-office-savings; blog/ap-automation-hotels; blog/hotel-back-office-automation

Issue

'Real results' numbers with no customer evidence: 90% less data entry, 40% fewer disputes, 15% more commissions, 180+ hours saved, 70% faster, 90% fewer errors, 88% spreadsheet-error study, 40-180 hours per month, 95% capture / 80% auto-code, zero missed discounts or duplicates.

Do this

Delete the numbers or label each one as a hypothetical scenario with its method shown. Never present ranges as typical results. Replace with qualitative benefits plus an invitation to a measured pilot. A calculated cost of released staff time is not automatically cash saved.

Evidence / source

No customer evidence, study population or methodology is shown on the pages.

## 12. blog/hospitality-accounting-services-vs-software

Issue

Unsourced competing-service price ranges and 15-20 day close-time claims; comparison is not like-for-like scope.

Do this

Remove the price ranges and close-time claims, or replace them with current, attributed evidence comparing equivalent scope.

Evidence / source

No sources shown on the page.

## 13. blog/regenerative-tourism-sustainability

Issue

Implies INNRLY has biodiversity, carbon, water or regenerative-impact reporting; duplicate step in the how-to list.

Do this

Remove the product-capability framing and the duplicate step. Frame the article as industry discussion, not an Innrly module.

Evidence / source

No product confirmation for such reporting.

## 14. blog/us-hospitality-2025; blog/labor-shortages-urban-revitalization; blog/future-of-hospitality-accounting (and similar trend posts)

Issue

2026 posts written as if 2025 is approaching; dated forecasts presented as current; broad product capability claims.

Do this

Mark these explicitly historical, or update with dated sources and a visible 'updated' date. Narrow any capability sentence to what is shipping today.

Evidence / source

Publication dates and body text conflict with the current date.

# Step 3 - P2: housekeeping

## 15. blog/best-hotel-accounting-software; blog/hospitality-accounting-services-vs-software; blog/quickbooks-for-hotels-limits

Issue

Extracted article bodies are very short (about 150 words each) - possible truncation, and thin for a buyer-intent page.

Do this

Confirm whether the body was truncated in production. If not, expand with substantive, sourced coverage before promoting the pages.

Evidence / source

Word counts from the live extraction include shared footer text, so the article body is even shorter.

## 16. 11 posts showing 'August 20, 2026'

Issue

Bulk-assigned publication dates across many posts.

Do this

Set each post's real publication and last-updated date; show the updated date when content materially changes.

Evidence / source

Date pattern visible across the live posts.

## 17. Every edited post

Issue

Titles, summaries, FAQ text, JSON-LD and social preview text must match the corrected body.

Do this

Update all metadata with the body so snippets and structured data stop repeating removed claims.

Evidence / source

Structured data is generated from the same fields.

## 18. Non-blog pages (home, pricing, industries, case studies)

Issue

Named testimonials and remaining hard numbers were flagged in the earlier audit and are outside this blog review.

Do this

Authenticate named testimonials or restore role-based attributions; keep stats vague until evidence and consent exist.

Evidence / source

Earlier audit finding; not re-verified in this review.

# Step 4 - Deploy

Apply the P0 edits to the live publishing source and rebuild.

Deploy to production. Do not leave a noindex or staging header on the production response.

Recheck each edited address before moving to P1.

Deploy P1 as one release, then P2.

Keep the M3 announcement article's roadmap sentence attributed to M3's announcement; do not restate planned features as available.

# Step 5 - Verify after each release

Open each edited page in a browser and read the visible text - the removed number must be gone from the body, the FAQ and the social preview.

Check the page's structured data (view source, look for the JSON-LD block) still matches the corrected copy.

Confirm the sitemap still lists every article once, and that /robots.txt and /sitemap.xml return 200 with the www.innrly.com host.

In Google Search Console, request indexing for the edited pages and resubmit the sitemap.

Spot-check the two partner pages: /integrations/m3 must read 'M3 Associate Partner'; /integrations/inn-flow must read as a partner integration, not a competitor.

# Step 6 - Rollback

Keep the previous build or the pre-edit export of each article. If a release must be reversed, restore the article files and metadata together, then rebuild - restoring only the body leaves the old FAQ and preview text in place.

# Guardrails that must stay in place

M3 is described as 'M3 Associate Partner' - never 'certified'.

Inn-Flow is a partner and the accounting system of record - never a competitor.

No PHI, no guest health or biometric data claims.

Timeclock is Face ID only - no fingerprints; employee notices and consent are obtained before enrollment, on the tablet, per employee.

Vendor payments run through a third-party provider under the customer's direct contract - Innrly does not hold funds or guarantee settlement.

No fabricated stats, reviews or aggregate ratings.

# Files in this package

INNRLY_Live_Blog_Content_Audit_2026-10-24.docx - the full audit, with the coverage register of all 33 posts.

innrly-content-fixes-2026-10-24.csv - one row per fix, sortable by priority.

INNRLY_Content_Fixes_Developer_Guide_2026-10-24.docx - this guide.

This review examined the visible text of the live posts. It does not authenticate testimonials, private integrations, contracts or calculation inputs, and it is not legal advice.